PROXMOX VE + CEPH

Architecture, Implementation and Validation Report

Three-node hyper-converged cluster: prox22, prox23 and prox24

CURRENT STATE: CLUSTER AND CEPH HEALTHY

Prepared for: CISAI Infrastructure Operations
Prepared by: Nishu Saini
Report date: 31 August 2026

Scope: completed implementation steps, current architecture, validation evidence, benchmark results, operating safeguards, and next-stage actions.

# 1. Executive Summary

This report records the completed build of a three-node Proxmox VE cluster with a hyper-converged Ceph RBD storage layer. The environment now has healthy Proxmox quorum, a dedicated 10 Gb Ceph network, three Ceph monitors, three Ceph managers, nine balanced HDD OSDs, and an active vm-rbd pool available to all nodes.

| Area | Implemented state | Result |
| --- | --- | --- |
| Proxmox cluster | cisai-pve with prox22, prox23 and prox24 | Quorate, 3/3 nodes online |
| Management and Corosync | vmbr0 on 10.31.89.x; Corosync KNET link 0 | Connected |
| Ceph network | nic2 on 10.31.122.0/24 at 10 Gb | Working between all three nodes |
| Ceph control plane | 3 MONs; 1 active and 2 standby MGRs | Healthy quorum |
| Ceph data plane | 9 HDD OSDs, 3 per host | 9 up, 9 in |
| RBD storage | vm-rbd, size 3, min_size 2, autoscale on | Active in Proxmox |
| Performance tests | RADOS and temporary RBD/fio workloads | Completed; cluster remained HEALTH_OK |
| HA foundation | HA daemons recovered; quorum and watchdog ready | Test VM onboarding pending |

|  | Key outcome The infrastructure, cluster, distributed-storage and HA-control layers are complete. The next controlled phase is a noncritical VM on vm-rbd, migration validation, HA onboarding and independent backup. |
| --- | --- |

# 2. Current Architecture

The design is hyper-converged: the same three physical nodes provide compute, Proxmox cluster services, Ceph control services and Ceph OSD capacity.

Administrators / Workloads
                                   |
                         Proxmox Web UI / API / SSH
                                   |
              Management + Corosync: 10.31.88.0/22
                        Gateway: 10.31.88.1
                                   |
       +---------------------------+---------------------------+
       |                           |                           |
  +----------+                +----------+                +----------+
  | prox22   |                | prox23   |                | prox24   |
  | Node 2   |                | Node 3   |                | Node 1   |
  |89.26     |                |89.28     |                |89.30     |
  +----------+                +----------+                +----------+
       | nic2                     | nic2                     | nic2
       |10.31.122.22               |10.31.122.23               |10.31.122.24
       +-------------- 10 Gb Ceph network -------------------+
                                   |
                     Ceph MON / MGR / OSD services
                                   |
       +---------------------------+---------------------------+
       |                           |                           |
    3 OSDs                      3 OSDs                      3 OSDs
    MON + MGR standby           MON + MGR standby           MON leader + MGR active
       +-------------------- vm-rbd shared pool --------------------+
                                   |
                       VM and container disk images
                                   |
                     Migration and controlled HA failover

## 2.1 Node and interface map

| Node | Cluster role | Management bridge | Management IP | Ceph interface | Ceph IP |
| --- | --- | --- | --- | --- | --- |
| prox22 | Node ID 2 | vmbr0 via nic0 | 10.31.89.26/22 | nic2, 10 Gb DAC | 10.31.122.22/24 |
| prox23 | Node ID 3 | vmbr0 via nic1 | 10.31.89.28/22 | nic2, 10 Gb DAC | 10.31.122.23/24 |
| prox24 | Node ID 1 | vmbr0 via nic0 | 10.31.89.30/22 | nic2, 10 Gb DAC | 10.31.122.24/24 |

## 2.2 Cluster and storage services

| Service | prox22 | prox23 | prox24 |
| --- | --- | --- | --- |
| Corosync | KNET member | KNET member | KNET member |
| Ceph MON | Quorum member | Quorum member | Quorum leader |
| Ceph MGR | Standby | Standby | Active |
| Ceph OSDs | osd.0, osd.3, osd.6 | osd.1, osd.4, osd.7 | osd.2, osd.5, osd.8 |
| Proxmox HA | LRM/CRM ready | LRM/CRM ready | LRM/CRM ready |

## 2.3 Data placement model

The vm-rbd pool uses replica size 3 and minimum size 2. The CRUSH hierarchy has a host failure domain, with equal OSD weight on all three nodes. A logical object is therefore stored redundantly across hosts rather than only across disks within one host.

Guest write to vm-rbd
        |
        +--> replica on an OSD under prox22
        +--> replica on an OSD under prox23
        +--> replica on an OSD under prox24

Raw capacity: approximately 164 TiB
Proxmox-reported available RBD capacity: approximately 51.8 TiB

# 3. Step-by-Step Implementation Completed

Step 1 - Physical and logical NIC verification

Verified link state, negotiated speed, duplex and media. nic2 reported 10000Mb/s, full duplex, Direct Attach Copper and link detected on the Ceph path.

Step 2 - Management network validation

Confirmed vmbr0 management mapping: prox22 and prox24 use nic0; prox23 uses nic1. Confirmed one default route via 10.31.88.1 on vmbr0.

Step 3 - Proxmox cluster creation

Created cisai-pve on prox24 using 10.31.89.30 as Corosync link 0 and joined prox22 and prox23 using their 10.31.89.x addresses.

Step 4 - Quorum validation

Verified three votes, quorum requirement of two, Quorate: Yes, and all Corosync KNET nodes connected.

Step 5 - Dedicated Ceph network

Configured nic2 with 10.31.122.22/23/24. Diagnosed and corrected the initial prox22 Layer 2 path issue, then verified end-to-end ping and correct neighbor resolution.

Step 6 - 10 Gb throughput validation

Used iperf3 for forward and reverse testing. The prox23-prox24 pair sustained approximately 9.41 to 9.43 Gbit/s.

Step 7 - Ceph package installation and initialization

Installed Ceph packages on all nodes and initialized Ceph with public_network and cluster_network both set to 10.31.122.0/24, size 3 and min_size 2.

Step 8 - Ceph monitor and manager deployment

Created one MON and one MGR instance per node. Verified MON quorum across all nodes, prox24 MGR active, and prox22/prox23 MGR standby.

Step 9 - Disk inventory and safety controls

Inventoried 12 x 18.2 TiB HDDs per node plus the Proxmox OS disk. Excluded /dev/sdm on every node and used persistent WWN paths for OSD work.

Step 10 - Old test metadata cleanup

Identified prox24 /dev/sdb and /dev/sdc as old test-cluster Ceph LVM devices. Used Ceph-aware zap with exact WWNs and confirmed available: True afterward.

Step 11 - Balanced OSD deployment

Added OSDs in balanced rounds: one per node per round. Final current state is nine OSDs, three per node, all up and in.

Step 12 - Pool creation

Kept the internal .mgr pool unchanged and created vm-rbd for VM/container disks with size 3, min_size 2, replicated_rule and PG autoscaling.

Step 13 - Proxmox storage registration

Added vm-rbd as active RBD storage with content types images and rootdir. Proxmox reports approximately 51.8 TiB available.

Step 14 - Status and HA service recovery

Recovered pvestatd and HA daemons that had old IPC failure states. Verified all nodes online and HA manager quorum OK.

Step 15 - Safe performance validation

Installed the safe test harness, corrected direct-file logging, completed RADOS and RBD/fio tests, removed temporary objects/images, and retained HEALTH_OK.

# 4. Current Configuration Record

## 4.1 Proxmox cluster

Cluster name: cisai-pve
Transport: Corosync KNET
Secure authentication: enabled
Nodes: 3
Quorum: 2
Current state: Quorate: Yes

prox24  Node ID 1  10.31.89.30
prox22  Node ID 2  10.31.89.26
prox23  Node ID 3  10.31.89.28

## 4.2 Ceph networks and monitors

cluster_network = 10.31.122.0/24
public_network  = 10.31.122.0/24
mon_host = 10.31.122.24 10.31.122.22 10.31.122.23

MON quorum: prox24, prox22, prox23
MON leader: prox24
MGR active: prox24
MGR standby: prox22, prox23

## 4.3 Ceph OSD and pool state

| Item | Current value |
| --- | --- |
| Ceph cluster FSID | bcddd50d-c91b-4f6c-b255-19c78e15564f |
| OSD count | 9 total; 9 up; 9 in |
| OSD distribution | 3 per node |
| Device class | HDD |
| Raw capacity | Approximately 164 TiB |
| Pools | .mgr and vm-rbd |
| Placement groups | 33 total; 33 active+clean |
| vm-rbd PGs | 32, autoscale on |
| vm-rbd replication | size 3; min_size 2 |
| Proxmox vm-rbd status | RBD, active, images/rootdir |

# 5. Disk Safety and Device Handling

|  | Critical safeguard Never use /dev/sdm as a Ceph OSD on any node. It contains the Proxmox operating system, EFI, pve-root, pve-swap and local-lvm. |
| --- | --- |

| Node | Disk / condition | Operational rule |
| --- | --- | --- |
| All nodes | /dev/sdm, approximately 894 GiB | Permanent exclusion: Proxmox OS disk |
| prox24 | /dev/sdb and /dev/sdc | Old test Ceph metadata removed; now available for later balanced rounds |
| prox24 | /dev/sde with GPT partitions | Remain excluded until deliberately reviewed and cleared |
| All nodes | Data HDDs | Verify model, serial, WWN, SMART, signatures and LVM state before use |
| All nodes | OSD creation | Use /dev/disk/by-id/wwn-* paths, not only /dev/sdX names |

# 6. Validation Evidence

| Validation | Observed result | Status |
| --- | --- | --- |
| Proxmox quorum | 3 nodes; Quorate: Yes | PASS |
| Cluster node status | prox22, prox23 and prox24 online = 1 | PASS |
| Ceph health | HEALTH_OK | PASS |
| MON quorum | 3 daemons in quorum | PASS |
| MGR availability | 1 active; 2 standbys | PASS |
| OSD availability | 9 up; 9 in | PASS |
| PG state | 33 active+clean | PASS |
| Ceph network | All three nodes communicate on nic2 | PASS |
| 10 Gb path | Approximately 9.4 Gbit/s observed | PASS |
| Proxmox RBD storage | vm-rbd active | PASS |
| HA manager foundation | quorum OK; watchdog standby | PASS |

# 7. Performance Test Results

The tests followed the random and sequential workload categories in the source test-case document. Temporary objects and RBD images were cleaned after testing, and Ceph remained HEALTH_OK.

## 7.1 RADOS benchmark

| Workload | Bandwidth | IOPS | Average latency | Maximum latency |
| --- | --- | --- | --- | --- |
| 4 MiB write | 511.98 MB/s | 127 | 124.76 ms | 495.75 ms |
| 4 MiB sequential read | 959.10 MB/s | 239 | 66.16 ms | 456.83 ms |
| 4 MiB random read | 892.48 MB/s | 223 | 71.41 ms | 644.91 ms |

## 7.2 Temporary RBD/fio benchmark

| Workload | Bandwidth | IOPS | Average latency | Maximum latency |
| --- | --- | --- | --- | --- |
| 4 KiB random read | 1,665 MiB/s | 426,000 | 9.01 us | 903 us |
| 4 KiB random write | 9,357 KiB/s | 2,339 | 1.71 ms | 38.69 ms |
| 16 MiB sequential read | 380 MiB/s | 23 | 42.06 ms | 260 ms |
| 16 MiB sequential write | 253 MiB/s | 15 | 62.97 ms | 257 ms |

|  | Interpretation note The 4 KiB random-read result is cache-influenced and must not be reported as raw HDD capability. The sequential tests used psync, so effective queue depth was one. |
| --- | --- |

# 8. Safe Test Automation

A safe test harness was installed at /usr/local/sbin/ceph-safe-test. Results are stored under /root/ceph-test-results-YYYYMMDD-HHMMSS/.

# Read-only preflight
ceph-safe-test --preflight

#Network Architecture

Network test, with iperf3 listener on the peer
ceph-safe-test --network --peer 10.31.122.23 --duration 30

# Temporary RADOS benchmark and cleanup
ceph-safe-test --rados-bench --pool vm-rbd --duration 30 \
  --confirm WRITE_TEMP_TEST_DATA

# Temporary RBD/fio benchmark and cleanup
ceph-safe-test --rbd-fio --pool vm-rbd --duration 30 \
  --confirm WRITE_TEMP_TEST_DATA

# Read-only HA readiness check for a test VM
ceph-safe-test --ha-readiness --vmid 900

|  | Automation boundary The script intentionally does not stop MON/OSD services, fill disks, delete monitor databases, change CRUSH maps, alter firewalls, partition the network, power off nodes, zap disks, or create/destroy OSDs. |
| --- | --- |

# 9. Operational Verification SOP

## 9.1 Daily quick health check

pvecm status
pvesh get /cluster/status
ceph -s
ceph health detail
ceph osd tree
pvesm status
ha-manager status

## 9.2 Expected healthy state

- Proxmox: Nodes 3 and Quorate: Yes

- All three nodes: online = 1

- Ceph: HEALTH_OK

- MON: 3 daemons in quorum

- MGR: one active and two standbys

- OSDs: 9 up and 9 in

- PGs: active+clean

- vm-rbd: active in pvesm status

- HA: quorum OK

## 9.3 Service checks on each node

systemctl is-active \
  pve-cluster corosync pvestatd pve-ha-lrm pve-ha-crm

systemctl is-active ceph-mon@$(hostname)
systemctl is-active ceph-mgr@$(hostname)

# 10. Remaining Implementation Steps

## 10.1 Create a noncritical test VM

| Setting | Recommended test value |
| --- | --- |
| VM ID | 900 |
| Name | ceph-ha-test |
| Initial node | prox22 |
| Disk storage | vm-rbd |
| Disk size | 16 or 32 GiB |
| Disk bus | SCSI |
| Network bridge | vmbr0 |

qm config 900
rbd ls vm-rbd
ceph -s

## 10.2 Validate migration before HA

# Offline migration while the test VM is stopped
qm migrate 900 prox23

# Online migration after the guest is running
qm start 900
qm migrate 900 prox24 --online

# Validation
qm status 900
qm config 900
ceph -s
pvecm status

## 10.3 Add only the test VM to HA

ha-manager add vm:900 \
  --state started \
  --max_restart 2 \
  --max_relocate 1

ha-manager config
ha-manager status

Requested state started instructs HA to keep the VM running. max_restart 2 permits local restart attempts; max_relocate 1 permits one relocation attempt after local recovery fails.

## 10.4 Controlled HA demonstration

# Controlled HA migration
ha-manager crm-command migrate vm:900 prox22

# Controlled relocation
ha-manager crm-command relocate vm:900 prox23

# Planned maintenance
ha-manager crm-command node-maintenance enable prox23
ha-manager status
ha-manager crm-command node-maintenance disable prox23

|  | Do not perform yet Do not pull power, disconnect Corosync/Ceph networking, stop multiple MONs/OSDs, delete monitor databases, or run full-disk tests until the test VM, migration, HA workflow and independent backup are validated. |
| --- | --- |

# 11. Backup Architecture Still Required

Ceph replication and Proxmox HA provide service continuity but do not replace independent backups. The pending target is a separate Proxmox Backup Server or other independent backup storage outside the same Ceph cluster.

prox22 ----prox23 -----+---- independent backup network ---- Proxmox Backup Server
prox24 ----/

- Configure scheduled backup jobs for selected or all VMs.

- Define retention and verification policies.

- Perform a test restore before declaring production readiness.

- Do not keep the only backup inside the same vm-rbd pool.

# 12. Risks, Constraints and Safeguards

| Risk / constraint | Current safeguard |
| --- | --- |
| Corosync shares the management network | Current link is healthy; avoid saturating management traffic and plan a dedicated Corosync path later |
| Ceph public and cluster traffic share nic2 | 10 Gb path validated; monitor latency, retransmits, recovery and client load |
| Only 9 of the available data disks are OSDs | Continue expansion in balanced rounds, one disk per node per round |
| Cache-influenced benchmark result | Label 4 KiB random-read result as cache-influenced |
| OS disk selection risk | Permanent exclusion of /dev/sdm and mandatory WWN verification |
| Historical metadata on prox24 /dev/sde | Keep excluded until separately reviewed and cleared |
| HA without backup | Do not onboard production VMs until independent backup and restore are tested |

# 13. Final Status at Report Cutoff

| Layer | Status |
| --- | --- |
| Physical nodes and management networking | Complete |
| Three-node Proxmox cluster | Complete and quorate |
| 10 Gb Ceph network | Complete and tested |
| Ceph MON and MGR control plane | Complete and healthy |
| Ceph OSD layer | 9 OSDs; 9 up; 9 in |
| Ceph vm-rbd pool | Complete; 32 PGs; active+clean |
| Proxmox vm-rbd storage | Active |
| RADOS benchmark | Complete |
| RBD/fio benchmark | Complete |
| HA control plane | Ready |
| Test VM, migration and HA failover | Pending |
| Independent backup and restore validation | Pending |

IMPLEMENTATION MILESTONE: STORAGE READY, HA WORKLOAD TESTING NEXT

# 14. Source and Evidence Basis

This report consolidates the live command outputs and configuration details captured during the implementation session, together with the performance and failure-test categories in the source document.

- Internal source document: CEPH test case scenario.docx, authored by Nishu Saini.

- Official Proxmox VE documentation sections used during implementation: Cluster Manager, Ceph deployment, storage, RBD and High Availability.

- Official Ceph documentation topics used during disk cleanup and validation: ceph-volume inventory and LVM zap with --destroy.

|  | Record discipline Where future hardware, network or workload values change, update this report from current command output rather than relying on historical device names or assumptions. |
| --- | --- |