Three-Node Proxmox, Ceph and HA
Deployment Sign-Off Checklist

CLI Deployment | Validation | Migration | Failover | Handover

| Document field | Entry |
| --- | --- |
| Change / Request ID | <CHANGE_ID> |
| Implementation date | <YYYY-MM-DD> |
| Maintenance window | <START_TIME> to <END_TIME> |
| Lead engineer | <ENGINEER_NAME> |
| Validator | <VALIDATOR_NAME> |
| Rollback owner | <ROLLBACK_OWNER> |
| Environment / site | <ENVIRONMENT_OR_SITE> |
| Overall result | ☐ Success ☐ Partial ☐ Failed |

Instructions: complete every applicable row, enter the observed value or evidence reference, mark Pass/Fail/N/A, and obtain final signatures. Never provision an OSD until its model, serial number and stable by-id path have been verified.

## Node and Network Record

| Parameter | Node 1 | Node 2 | Node 3 |
| --- | --- | --- | --- |
| Hostname | <PVE01_HOSTNAME> | <PVE02_HOSTNAME> | <PVE03_HOSTNAME> |
| Management IP | <PVE01_MGMT_IP> | <PVE02_MGMT_IP> | <PVE03_MGMT_IP> |
| Corosync IP | <PVE01_CORO_IP> | <PVE02_CORO_IP> | <PVE03_CORO_IP> |
| Ceph public IP | <PVE01_CEPH_IP> | <PVE02_CEPH_IP> | <PVE03_CEPH_IP> |
| Ceph cluster IP | <PVE01_BACKEND_IP> | <PVE02_BACKEND_IP> | <PVE03_BACKEND_IP> |
| Primary OSD by-id | <PVE01_DISK_ID> | <PVE02_DISK_ID> | <PVE03_DISK_ID> |

# 1. Pre-Deployment and Safety Approval

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Approved maintenance window and change record are open. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Console or out-of-band access is available for all three nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Current configuration and critical VM backups are verified. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | Hostnames, DNS or /etc/hosts entries, and time synchronization are correct. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | Management, Corosync, Ceph public, and Ceph cluster networks are documented. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Proxmox versions are compatible across all three nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Operating-system disks and candidate OSD disks are clearly identified. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Rollback procedure and escalation contacts are recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 2. Proxmox Cluster Deployment

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Cluster <CLUSTER_NAME> created on <PVE01_HOSTNAME>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | <PVE02_HOSTNAME> joined using its approved Corosync address. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | <PVE03_HOSTNAME> joined using its approved Corosync address. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | All three nodes appear in pvecm nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | pvecm status reports Quorate: Yes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Corosync and pve-cluster services are active on all nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | No unresolved cluster communication or certificate error remains. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 3. Ceph Installation and Control Plane

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Approved Ceph repository selected. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Ceph packages installed on Node 1. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Ceph packages installed on Node 2. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | Ceph packages installed on Node 3. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | Same supported Ceph release confirmed across all nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Ceph initialized with public network <CEPH_PUBLIC_CIDR>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Ceph backend network <CEPH_CLUSTER_CIDR> configured or formally marked N/A. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Replica size <REPLICA_SIZE> and minimum size <MIN_SIZE> recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 9 | Monitor created on Node 1. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 10 | Monitor created on Node 2. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 11 | Monitor created on Node 3. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 12 | Monitor quorum established. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 13 | Active manager <ACTIVE_MGR> and standby manager(s) <STANDBY_MGRS> confirmed. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 4. OSD Disk Validation and Provisioning

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Node 1 disk model, serial, capacity and by-id path recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Node 1 disk is not mounted, in LVM, RAID, ZFS, or otherwise in use. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Node 1 SMART health is acceptable and OSD is up/in. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | Node 2 disk model, serial, capacity and by-id path recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | Node 2 disk is not mounted, in LVM, RAID, ZFS, or otherwise in use. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Node 2 SMART health is acceptable and OSD is up/in. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Node 3 disk model, serial, capacity and by-id path recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Node 3 disk is not mounted, in LVM, RAID, ZFS, or otherwise in use. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 9 | Node 3 SMART health is acceptable and OSD is up/in. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 10 | Remaining OSDs were added one at a time with health validation after each. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 11 | Expected OSD count <EXPECTED_OSDS> matches observed count <OBSERVED_OSDS>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 12 | ceph -s and ceph health detail show no unexplained critical condition. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 5. Ceph Pool and Shared Storage

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Pool <POOL_NAME> created with RBD application enabled. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Replica size and minimum size match the approved design. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | PG autoscaling mode <PG_AUTOSCALE_MODE> confirmed. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | Proxmox storage ID <CEPH_STORAGE_ID> is present in storage.cfg. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | pvesm status shows the Ceph storage as active. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Ceph storage is accessible from Node 1, Node 2, and Node 3. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Capacity and utilization values are recorded and reasonable. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 6. Test VM and HA Configuration

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Test VM <VMID> / <VM_NAME> selected and backed up. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Test VM disk moved to Ceph storage <CEPH_STORAGE_ID>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | qm config confirms the VM disk references Ceph storage. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | Test VM starts and guest network check passes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | Application service at <GUEST_IP>:<PORT> passes validation. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | VM registered in HA as vm:<VMID>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | HA requested state is started. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Maximum restart <MAX_RESTART> and maximum relocate <MAX_RELOCATE> recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 9 | ha-manager status reports the service as started. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 7. Live Migration Test

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Source node <SOURCE_NODE> and target node <TARGET_NODE> recorded. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Baseline guest ping and application check captured. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Online migration completed successfully. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | VM is running on the target node. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | VM disk remains on Ceph shared storage. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Guest IP remains unchanged. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Guest ping and application checks pass after migration. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Cluster remains quorate and Ceph remains available. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 8. Controlled HA Failover Test

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | Failover authorization, backup, console access and rollback readiness confirmed. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Current VM host <CURRENT_VM_HOST> recorded before shutdown. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Controlled shutdown of the intended host completed. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | HA detected the unavailable node. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | VM recovered on <RECOVERY_NODE>. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | Guest connectivity and application service recovered. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Recovery evidence and timestamps are attached. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Shut-down node returned to service. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 9 | Cluster quorum restored and Ceph recovery/backfill completed. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 10 | No unexpected failed services remain. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 9. Final Validation and Handover

| Done | No. | Check / activity | Evidence / value | Status |
| --- | --- | --- | --- | --- |
| ☐ | 1 | All three nodes are online and listed in pvecm nodes. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 2 | Cluster is quorate. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 3 | Three monitor services are in quorum and a manager is active. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 4 | All expected OSDs are up and in. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 5 | Ceph pool and RBD storage are active. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 6 | HA-managed VM is in the requested state. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 7 | Command outputs, logs, backup reference and screenshots are attached. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 8 | Known issues, warnings and corrective actions are documented. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 9 | Operations handover completed. | __________ | ☐ Pass ☐ Fail ☐ N/A |
| ☐ | 10 | Rollback not required, or rollback outcome documented. | __________ | ☐ Pass ☐ Fail ☐ N/A |

# 10. Evidence Register

| No. | Evidence / attachment | Location or reference | Checked by |
| --- | --- | --- | --- |
| 1 | <EVIDENCE_1> | <PATH_OR_TICKET_1> | __________ |
| 2 | <EVIDENCE_2> | <PATH_OR_TICKET_2> | __________ |
| 3 | <EVIDENCE_3> | <PATH_OR_TICKET_3> | __________ |
| 4 | <EVIDENCE_4> | <PATH_OR_TICKET_4> | __________ |
| 5 | <EVIDENCE_5> | <PATH_OR_TICKET_5> | __________ |
| 6 | <EVIDENCE_6> | <PATH_OR_TICKET_6> | __________ |
| 7 | <EVIDENCE_7> | <PATH_OR_TICKET_7> | __________ |
| 8 | <EVIDENCE_8> | <PATH_OR_TICKET_8> | __________ |

## 11. Exceptions and Corrective Actions

| No. | Exception / warning | Corrective action | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | <DETAILS> | <ACTION> | <OWNER> | ☐ Open ☐ Closed |
| 2 | <DETAILS> | <ACTION> | <OWNER> | ☐ Open ☐ Closed |
| 3 | <DETAILS> | <ACTION> | <OWNER> | ☐ Open ☐ Closed |
| 4 | <DETAILS> | <ACTION> | <OWNER> | ☐ Open ☐ Closed |
| 5 | <DETAILS> | <ACTION> | <OWNER> | ☐ Open ☐ Closed |

## 12. Final Approval and Sign-Off

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Implementation engineer | <NAME> | ☐ Approve ☐ Reject | ________________ | <YYYY-MM-DD> |
| Technical validator | <NAME> | ☐ Approve ☐ Reject | ________________ | <YYYY-MM-DD> |
| Change owner | <NAME> | ☐ Approve ☐ Reject | ________________ | <YYYY-MM-DD> |
| Operations handover | <NAME> | ☐ Accepted ☐ Rejected | ________________ | <YYYY-MM-DD> |

Final implementation result:  ☐ SUCCESS     ☐ PARTIAL     ☐ FAILED     ☐ ROLLED BACK

Final notes:

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________

________________________________________________________________________________________